Lesson 17 Exercise

Actions:

- Consider the background narrative which has remained ‘active’ throughout the course.

- As a team of weapons and ammunition experts for UNAC with responsibility for Sector 3, you have been tasked with planning for the Temporary Storage Area (TSA).

- Prepare a brief for the SATO and WAAB on an explosive risk assessment and explosive safety case that you have created to qualify the licence for the new TSA.

Task Specific Information:

A special request has been received by member states, from the UN Secretary General’s office after the recent HOM meeting. The request is for a force 200+ UNAC peacekeepers to enhance the protection of civilians (POC) mandate by providing increased security around the town of MIA in Sector 3.

Specifically, this force is to provide direct security for the Internally Displaced Persons (IDP) camp which has recently developed on the outskirts of Mia. The civilians accommodated in this camp are receiving aid from UNHCR and many NGOs. Both these organisations are also currently in the camp. The alert level is high and attacks on UN personnel and bases are common.

This new UNAC force is to enter the theatre of operations in 4 months' time. Planning for the new camp location, including the layout of key areas such as accommodation, feeding, communication and storage, has started and a draft plan has been submitted by the UNAC senior force engineer. The SATO has mandated that UNAC’s team of WAM experts are involved in the detailed planning for the new camp and although its location has been assigned by the Government of CARANA, and therefore cannot be altered, the detailed internal layout of the camp is still in the design stage and can therefore be amended.

Requirements for the proposed camp:

- All-round security and observation

- Accommodation for 200+ personnel

- Administrative buildings

- Medical Aid Post

- Recreational building

- Cooking & feeding facilities

- Fuel and water storage

- Comms Antennae

- Vehicle bay to hold and maintain the following:

  - 6 x APCs

  - 15 x Light 4x4 vehicles (including HF communication models)

  - 6 x 4x4 TCV

  - 1 x EOD vehicle

- Storage facilities

- Weapons storage facility

- Temporary storage area for ammunition to hold the ammunition included in attached list (shipping containers are available; dimensions are 6m long x 2.5m wide; each can contain 16 UOS (8 stacks of 2 pallets))

Task Deliverables:

- Examine the information provided, including the sketch maps, and logically identify a suitable location for this TSA while considering all the external/internal factors that may have an effect on the design of the TSA.

- Consider the layout, construction and materials required to fulfil your plan and provide a sketch of your proposed layout.

- The internal layout of the TSA will also be required ensuring consideration for the mixing of ammunition types.

- By the end of this exercise your group will be required to brief on the explosive risk assessment and explosive safety case that you have created to qualify the licence for the new TSA.

Your brief should include:

- The suitability of the pre-selected site for the requirements laid down.

- A suitable location to site the TSA within the proposed compound and the positions of the other required facilities.

- A description of UOS allotment within the ESH.

- Specify the quantity distances and correct ammunition mixing aligned to the IATG HCC.

- An explosive licence for review and sign-off by the SATO.

- An explosive risk assessment.

- Provide a sketch map on graph paper or using models detailing the floor plan for your storage site. The location of the various ammunition natures, your barricade requirements, if any, and any other facilities/items you consider should be shown in location.